## Slide 1
INTERNAL REVIEW
SAP Intelligence Platform
Product Development Progress & Strategic Direction
Vision
Enable business users to access SAP insights through dashboards and natural language interactions.
Current Status
Strong platform foundation completed. Discovery and validation phase underway before SAP-specific development begins.

## Slide 2
CURRENT STATE VS FUTURE STATE
The Opportunity
CURRENT STATE
FUTURE STATE
SAP knowledge required
Business-friendly experience
Manual reporting and exports
Self-service dashboards
IT dependency for every request
Faster decision-making
Slow access to information
Governed enterprise access

## Slide 3
FOUNDATION & PROGRESS
What We Have Built So Far
Current Assessment:
Core platform foundation complete. SAP-specific validation underway.
COMPLETED FOUNDATION
Secure platform infrastructure
User authentication framework
AI orchestration layer
Document search capability
Cost governance system
IN PROGRESS
SAP requirements validation
Business KPI discovery
Access model design
On-premise deployment architecture
PLANNED NEXT
SAP data connectivity
Business intelligence layer
Dashboard experience
Enterprise controls & audit trail

## Slide 4
DISCOVERY FOCUS
What We Are Validating Before Development
SAP READINESS
What we need to learn: OData availability, data model complexity, authentication integration
Why it matters: Determines technical feasibility and integration approach
BUSINESS REQUIREMENTS
What we need to learn: Top KPIs, reporting workflows, access control needs
Why it matters: Ensures we build what business teams actually need
GOVERNANCE & SECURITY
What we need to learn: Compliance requirements, audit trail needs, on-premise constraints
Why it matters: Prevents costly rework and ensures enterprise readiness
We validate requirements before development to avoid building the wrong solution and reduce implementation risk.

## Slide 5
CRITICAL SUCCESS FACTORS
Leadership Decisions & Support Needed
STRATEGIC ALIGNMENT
What is needed: Confirm strategic direction and identify executive sponsor
Why it matters: Ensures leadership alignment and removes blockers
SAP SYSTEM ACCESS
What is needed: Access to development/test systems and SAP technical resource
Why it matters: Required to validate technical feasibility
BUSINESS STAKEHOLDER PARTICIPATION
What is needed: Commitment from business leaders for requirements interviews
Why it matters: Ensures we understand real business needs
RESOURCE COMMITMENT
What is needed: Dedicated product team and SAP technical expertise
Why it matters: Enables timely completion of discovery and Phase 2 development
IMMEDIATE NEXT STEP: Complete discovery and validation, then begin SAP integration and intelligence-layer development.